MVP Scope, Release Plan & Roadmap

What to build now, later, and never without evidence

v0.1 | 05 Sep 2026

# MVP definition

The MVP is a decision utility, not a full health OS. It must prove that real households use food analysis to make better purchase decisions and that a segment/payer values the outcome.

# Must have — Release 0.1

Product search

Barcode scan

Label OCR fallback

Core nutrition facts

Ingredient/allergen extraction

Transparent product score (versioned)

Adult profile

Parent-controlled child profile design/consent shell

Personal/family fit

Alternative comparison

Source/evidence display

User data correction feedback

# Should have — Release 0.2

Basket analysis

Receipt upload

Optional purchase event

Saved products

Recent scans

Regional language support

Product formulation change notifications

Simple weekly packaged-food insights

# Later — Release 1+

Legitimate order-history integrations

Low-friction meal capture by voice/photo

Indian recipe intelligence

Household nutrition trends

B2B2C dashboards

Clinical/diagnostic integrations where legally appropriate

Commerce deep links

# Do not build until validated

Full calorie diary

Exercise/wearables suite

Social network

Doctor marketplace

Insurance claims workflows

Retail media / sponsored ranking

Broad “all diseases” personalization

Child engagement/gamification

# Phased roadmap

| Phase | Duration | Goal | Gate |
| --- | --- | --- | --- |
| 0 | 0–4 weeks | Prototype decision engine + 100–300 products | Users reach verdict and understand why |
| 1 | 1–3 months | Real MVP + targeted household pilots | Repeat use + purchase substitutions |
| 2 | 3–6 months | 5K-ish priority SKU catalog + data ops | Coverage + accuracy + retention |
| 3 | 3–9 months | B2B2C pilot + basket/receipt | Payer willingness |
| 4 | 9–18 months | Household intelligence | Retention + measurable household behavior change |

# Pilot cohorts

| Cohort | Why test | Special note |
| --- | --- | --- |
| Adults with metabolic-health goals | High motivation / clear food decision need | Avoid disease-treatment framing |
| Parents/guardians | High purchase frequency and strong motivation | Child profiles require full DPDP design |
| General households | Tests mass-market utility | Likely lower willingness-to-pay |

# Decision gates

Gate A: at least 60% of real pilot items successfully analyzed or safely recoverable via OCR/manual entry.

Gate B: users accept a meaningful share of recommended substitutions.

Gate C: repeat use persists beyond initial novelty.

Gate D: at least one payer shows willingness to run a paid pilot.

Gate E: data operations cost per active SKU is compatible with chosen business model.

# Research sources

The following sources underpin market, regulatory and product assumptions. Claims should be re-checked at release because regulations, competitor features and product data can change.

S1 — ICMR-INDIAB / The Lancet Diabetes & Endocrinology (2023). National prevalence of diabetes, prediabetes, hypertension, obesity and dyslipidaemia in India. Source

S2 — MoSPI Household Consumption Expenditure Survey 2023-24. Official household consumption/expenditure survey and household-level consumption context. Source

S3 — FSSAI / Supreme Court order, 10 Feb 2026. Indian Nutrition Rating and front-of-pack nutrition labelling context. Source

S4 — MeitY Digital Personal Data Protection Act 2023. Child personal data, verifiable parental consent, restrictions on tracking/behavioural monitoring. Source

S5 — MeitY Digital Personal Data Protection Rules 2025. Current DPDP Rules and implementation context, including verifiable consent mechanisms. Source

S6 — JMIR 2024 scoping review of health-app discontinuation. Evidence on health/diet app abandonment and sustained tracking challenges. Source

S7 — Yuka – press / social impact. Scale, product model, independence/trust positioning. Source

S8 — Open Food Facts – India milestone. Illustrates current crowd-sourced Indian packaged-food database scale. Source

S9 — HealthifyMe. Indian food/AI tracking and consumer-health positioning. Source

S10 — GS1 India Smart Consumer. Product/consumer information infrastructure in India. Source

S11 — WHO India / ICRIER – Growth of Ultra-Processed Foods in India (2023). Growth of India’s UPF retail sector and category context. Source

S12 — ICMR-NIN Dietary Guidelines for Indians 2024. Indian dietary guidance including added-sugar and balanced-diet context. Source